**UNIVERSITY OF WOLLONGONG**

**INDIVIDUAL JOURNAL**

|  |  |  |
| --- | --- | --- |
| **PROJECT NO: Assignment 2** | | **PROJECT TITLE: Warehouse Management Tool** |
| **STUDENT NO:**  **5281374** | **STUDENT NAME:**  **Mei Konishi** | |

**1. Activities Undertaken**

|  |
| --- |
| * Implement functions of Manager class |

**2. Problem(s) Encountered**

(*List the main and sub-problems encountered and state the status eg. Solved, outstanding)*

|  |  |
| --- | --- |
| Time crunch was extremely tight. Personal matters clashed again, taking up too much of my time. Studying time\_t and tm struct took way long than anticipated. Could not complete Manager class at all. | Status Outstanding |

**3. Solution(s) Chosen and Alternatives (if any)**

|  |
| --- |
| We’re (or at least I, as the leader, am) getting desperate. Having planned for the first build to be done by last night, and not getting anywhere near having it done, has really gotten me anxious. I decided to tell the rest of the team members to drop whatever else they were doing, and hop on board as an implementer to help out with the implementation. |

**4. Comments & Insights**

|  |
| --- |
| Some times things like this really can’t be helped (Even if we rewound time and tried to re-manage our project again, I don’t think we could have done it any better. I believe we’ve already done a very good job and were reasonable with our time allocation), and we just have to make the best of our resources, and prioritise our works. |