**UNIVERSITY OF WOLLONGONG**

**INDIVIDUAL JOURNAL**

|  |  |  |
| --- | --- | --- |
| **PROJECT NO: Assignment 2** | | **PROJECT TITLE: Warehouse Management Tool** |
| **STUDENT NO:**  **5281374** | **STUDENT NAME:**  **Mei Konishi** | |

**1. Activities Undertaken**

|  |
| --- |
| * Implement rest of program * Get members to help out with implementation |

**2. Problem(s) Encountered**

(*List the main and sub-problems encountered and state the status eg. Solved, outstanding)*

|  |  |
| --- | --- |
| * Getting members to help with implementation in the hopes of hastening up the process has backfired. Many members were not as well equipped with programming knowledge, and having to guide each one of them through their tasks ended up taking more time than expected. * Got too stressed out over falling back in our time table that I ended up having a mental breakdown, resulting in over an hour of down time. | Status  * Over * Over |

**3. Solution(s) Chosen and Alternatives (if any)**

|  |
| --- |
| Having been a victim of depression and anxiety, I am no stranger to handling mental breakdowns. Though still in the midst of personal training, I understood that the best possible choice of action then (in favour of getting the project done as much as possible by the deadline), would be to excuse myself from the project, give myself a little downtime and recalibrate myself before starting up again and getting back onto the project. |

**4. Comments & Insights**

|  |
| --- |
| It was a miscalculation on my part in thinking that it would hasten the project by getting more helping hands. It did not occur to me how much time and effort it would take for a lead to guide people in coding, and it was also unaware of each member’s proficiency in coding. Next time when such situation arises again, I should try and take into account each personnel’s skills and knowledge, the time it would require for me to brief and guide them. |